##### ITEM NO. 1

Confirmation and signing of the minutes of last Council’s Meeting No. 09/2002-2003 held on 01.11.2002 at 12-30 P.M., adjourned and again held on 22.11.2002 at 11-30 A.M.(See pages 2 - 10) at Committee Room, Palika Kendra, NDMC.

###### COUNCIL’S DECISION

# Confirmed.

# NEW DELHI MUNICIPAL COUNCIL

#### PALIKA KENDRA : NEW DELHI

### MINUTES OF THE COUNCIL’S MEETING NO. 09/2002-2003 DATED 1.11.2002 AT 12.30 P.M..

| MEETING NO. | : | 09/2002-2003 |
| --- | --- | --- |
| DATED | : | 1.11.2002 |
| TIME | : | 12.30 P.M. |
| PLACE | : | PALIKA KENDRA, NEW DELHI. |

PRESENT :

1.	Smt. P.M. SINGH 		:	Chairperson

2.	Sh. Ram Bhaj			:	Vice-Chairman

3.	Smt. Tajdar Babar		:	Member

4.	Sh. M.P. Chawla		:	Member

5.	Smt. Mohini Garg 		:	Member

6.	K. T. Gurumukhi		:	Member

7.	Sh. Arun Baroka		:	Secretary, N.D.M.C.

| S. No. | ## ITEM | ## P R O C E E D I N G S |
| --- | --- | --- |
| 1.(i) | ## Oath taking by Smt. P.M. SINGH, new Chairperson, NDMC. | Smt. P.M. SINGH, Chairperson, NDMC, took oath of office as per provisions of section 7 of the NDMC Act 1994. |
| 1 (ii) | ## Oath taking by Sh. K.T. Gurumukhi, Member, NDMC. | Sh. K.T. Gurumukhi, Member, NDMC, took oath of office as per provisions of Section 7 of the NDMC Act, 1994. |

After the Oath taking, the Meeting was adjourned and it was decided to consider the remaining list of business on a date to be fixed later.

( ARUN BAROKA )					( P.M. SINGH )

# SECRETARY					CHAIRPERSON

# NEW DELHI MUNICIPAL COUNCIL

#### PALIKA KENDRA : NEW DELHI

### MINUTES OF THE ADJOURNED COUNCIL’S MEETING NO. 09/2002-2003 DATED 22.11.2002 AT 11-30 P.M..

| MEETING NO. | : | 09/2002-2003 |
| --- | --- | --- |
| DATED | : | 22.11.2002 |
| TIME | : | 11.30 A.M. |
| PLACE | : | PALIKA KENDRA, NEW DELHI. |

PRESENT :

1.	Smt. P. M. Singh 		:	Chairperson

2.	Sh. Ram Bhaj			:	Vice-Chairman

3.	Smt. Tajdar Babar		:	Member

4.	Sh. M.P. Chawla		:	Member

5.	Smt. Mohini Garg 		:	Member

6.	Pradeep Kaul Jalali		:	Member

7.	Sh. Satish Chandra		:	Member

8.	Sh. Arun Baroka		:	Secretary, N.D.M.C.

| S. No. | ## ITEM | ## P R O C E E D I N G S |
| --- | --- | --- |
| 1. | ## Oath taking by Members. | Sh. Satish Chandra took oath of office as per provisions of section 7 of the NDMC Act. |
| 1 (a) | Confirmation and signing of the minutes of last Council’s Meeting No. 08/2002-2003, 12.00 Noon on 11.10.2002 at Committee Room, Palika Kendra, NDMC. | Confirmed. |
| 2. | ## REPLY TO ADMITTED QUESTIONS UNDER SECTION 28 OF THE NDMC ACT, 1994. | Questions were replied. |
| 3(i) | ## Bye-Laws approved by the Council – Submission of - to Government of National Capital Territory of Delhi. | Deferred. |
| 3(ii) | ## Rebate from payment of property taxes to lands and buildings for aided schools. | Deferred. |
| 3(iii) | ## Request for Naming of a road in the honour of late Sh. Prakshvir Shastri, Member of Parliament. | Resolved by the Council that the stretch of Road in North Avenue from Ram Manohar Lohia Hospital to Rashtrapati Bhawan be named as “Pandit Prakashvir Shastri Marg”. |
| 3(iv) | ## Naming/Re-Naming of Roads in Sarojini Nagar and Kidwai Nagar, New Delhi. | Resolved by the Council that the following stretch of Roads be named as under :- - Road from Aurobindo Marg (opposite INA Market) leading to Brig. Hoshiar Singh Marg via Laxmi Bai Nagar as “Rani Laxmi Bai Marg”. - Circular Road adjacent to Khalsa School and Gurudwara upt ‘B’ Avenue, Sarojini Nagar as “Guru Govind Singh Marg”. - ‘B’ Avenue Road between Ring Road and Brig. Hoshiar Singh Marg as “Sri Vinayak Mandir Marg”. - Road from Arya Samaj Mandir between XY Block and Palika Vihar as Veer Hakikat Rai Marg”. |
| 3(v) | ## Technical Repair and deslting of SWD system in NDMC area. SH: Desilting of SWD system no.14 from Tolstoy Marg to open nallah on Tilak Marg Crossing. | Resolved by the Council that the negotiated offer of the lowest tenderer Shri Subhash Chander at the rate of 27% above the estimated cost of Rs.8,45,612/- with negotiated tendered amount of Rs.10,73,927/- is accepted. |
| 3(vi) | ## Proposal in connection with bringing up the improvement in the working system of Dhobi Ghats of NDMC area. | Deferred. |
| 3(vii) | ## Annual purchase of allopathic medicine for the year 2002-03 | Resolved by the Council that purchase of medicines at the cost of Rs.1,24,43,914/- + taxes from the selected firms against the annual rate contract, is approved. The order for supply of medicines be placed on quarterly basis so that medicines are not allowed to expire, in anticipation of confirmation of the minutes. |
| 3(viii) | Aug. the Cap. To SWD system no.1 & 6 to 11. SH:- Restoration of SW barrel at near D1-50 to DI-60, CPWD Nursery, Water Boosting Station, Bharti Nagar. | Resolved by the Council that the additional quantity statement no. IV amounting to Rs.13,15,144/- is approved. |
| 3 (ix) | Action taken report on the status of ongoing Schemes/Works approved by the Council. | Information noted. |
| 3(x) | ## Augmentation of sewerage in area bounded by Bapa Nagar, Shershah Suri Marg and Dr.Zakir Hussain Marg. | Resolved by the Council that the lowest tender of M/s Expert Engineers at their quoted rate of 34.59% above the estimated cost of Rs.16,82,143/- is accepted. |
| 3(xi) | Augmentation of sewerage in various NDMC area. – Aug. of sewerage at Moti Bagh, Netaji Nagar & Sarojini Nagar. SH: Making house line connections to the newly laid main/branch sewer line at Sarojini Nagar – Tenders thereof. | Resolved by the Council that the negotiated offer of the lowest tenderer Shri Gyan Chand Goel, Contractor, at the rate of 21% above the estimated cost of Rs.28,96,352/-, with negotiated tendered value of Rs.35,04,586/-, is accepted. |
| 3(xii) | Strengthening and Resurfacing of roads in NDMC Area. Providing and fixing 60 mm thick prefab cement oncrete grass pavers on kucha berm at Bapa Nagar. –Preliminary estimate. | Resolved by the Council that administrative approval and expenditure sanction to preliminary estimate amounting to Rs.26,94,700/- is accorded. |
| 3(xiii) | Status report of NBCC part of work for ‘Const. of New Delhi City Centre Phase II’. | Resolved by the Council that the decisions taken during the meeting held on 25th October, 2002 in the chamber of Chairperson as per details given in the preamble at S. No. (1) to (5) are approved. |
| 3(xiv) | Estimate for providing semi high mast fittings in Sarojini Nagar Constituency against MLA Development fund. | Resolved by the Council that administrative approval and expenditure sanction to the estimate amounting to Rs.24,78,500/- for providing 15 nos. semi high mast light fittings in Sarojini Nagar area, is approved. |
| 3(xv) | Terms and Conditions of electricity tariff for the supply of electricity in NDMC Area. | Deferred. |
| 3(xvi) | ## Transfer of the ownership rights on leasehold basis to the shop-keepers to the Municipal Market. | Deferred. |
| 3(xvii) | Amendments/revision in the terms and conditions of the NIT of parking policy. | Deferred. |
| 3 (xviii) | Allotment of 2-7 hectare of land at Dwarka for construction of staff quarter. Payment of ground rent to DDA. | Resolved by the Council that action taken to make payment of Rs.51,75,000/- as ground rent to DDA for the period upto 7.5.2003 is approved. Further, approval is also accorded for making future payments of ground rent to DDA @ 2.5% of the premium i.e. Rs.8,62,500/- per annum as per accepted terms and conditions of allotment of land. |
| 3 (xix) | Corrigendum. | Information noted. |
| 3 (xx) | Additional information in respect of the Status report of NBCC’s part of work relating to construction of New Delhi City Centre Phase II – (ITEM NO. 3 (xiii) in Volume II of the Agenda). | Information noted. |
| 3 (xxi) | Purchase of 15 Nos. TATA Tippers for removal of Garbage by Health Department. | Resolved by the Council that purchase of 15 nos. TATA Tippers (Model SK 1613/TC/EURO-II, Cabin chasis with Scum Tippers) for Health Deptt. directly from M/s Telco by making payment of Rs.1,23,80,025/-, is approved. It was further decided that the rates, levies and taxes as applicable on the date of delivery will be paid as actual. |
| 3 (xxii) | Providing Water proofing treatment at the terrace of 9th floor at Lok Nayak Bhawan. - Approval of Revised Estimate thereof. | Resolved by the Counil that revised administrative approval and expenditure sanction to the revised estimate amounting to Rs.16,56,300/- with net excess of Rs.4,29,300/- is accorded. |
| 3 (xxiii) | Guniting of Basement of Chanderlok Building - Approval of Revised Estimate thereof. | Resolved by the Council that revised administrative approval and expenditure sanction to the revised estimate amounting to Rs.19,27,500/- with net excess of Rs.3,51,600/-, is accorded. |
| 3 (xxiv) | Strengthening and resurfacing of roads in NDMC area. SH : Resurfacing of Middle Circle and Radial roads of Connaught Place. | Resolved by the Council that the negotiated offer of the lowest tenderer M/s Dhingra Construction Co. at their negotiated amount of Rs.43,65,791/-, which works out to 3.80% above the estimated cost of Rs.42,06,063/-, is accepted. |
| 3 (xxv) | Strengthening and resurfacing of roads in NDMC area. SH : Resurfacing of Jaswant Singh Road, Jai Singh Road and Bishamber Dass Road. | Resolved by the Council that the negotiated offer of the lowest tenderer M/s Dhingra Construction Co. at their negotiated amount of Rs.27,03,121/-, which works out to 3.80% above the estimated cost of Rs.26,04,224/-, is accepted. |
| 3 (xxvi) | Providing and Fixing Grass Paversin Sec-IV DIZ Area | Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.24,46,200/-, is accorded. |
| 3 (xxvii) | Construction of Walking Track at Talkatora Garden. Approval of Preliminary Estimate thereof Rs.10,54,200/-. | Resolved by the Council that administrative approval and expenditure sanction to the preliminary estimate amounting to Rs.10,54,200/- is accorded. |
| 3 (xxviii) | Recruitment rules for the post of Medical Officer of Health. | Resolved by the Council that the Chairperson is authorized to consider the basic qualification required for the post, method of recruitment etc. and seek concurrence of UPSC accordingly. |
| 3 (xxix) | Investment Policy of NDMC : Minutes of the Meeting held under the said policy of the Council laid down by Resolution No. 3 (iii) dated 5th November, 1996, read with Resolution No. 3(i) dated 27th March, 2002.. | Information noted. |
| 3 (xxx) | Writing off of expired medicines / obsolete items available at Central Medical Store. | Resolved by the Council that expired medicines / obsolete items lying in C.M.S. for more than 20 years, amounting to Rs.1,87,585.55 is written off. |
| 3 (xxxi) | Recruitment Rules for the post of Chief Security Officer. | Deferred. |
| 3 (xxxii) | Transfer of Ownership Rights in respect of 15 Municipal Markets. | Deferred. |
| 3 (xxxiii) | Revision of Water Meter Security Charges. | Resolved by the Council that proposal to revise the security charges to be charged from consumers for water meters supplied by the department as per the rates proposed in the preamble, is approved. |
| 3 (xxxiv) | Grit wash plaster on the Compound wall of various blocks of Sector-I, II, III & IV of DIZ Area (Gole Market) | Resolved by the Council that the lowest tender of M/s Jaya Bharat Construction at their quoted amount of Rs.55,78,909/-, which works out to 8.84% below the estimated cost of Rs.61,19,996/-, is accepted. |
| 3 (xxxv) | Development of various markets in NDMC Area SH: Development of Malcha Marg Market. | Resolved by the Council that the lowest tender of M/s K.R. Anand at their quoted amount of Rs.67,95,936/-, which works out to 1.49% below the estimated cost of Rs.68,99,046/-, is accepted. |
| 3 (xxxvi) | Development of S.B.S Marg (From Gole Market to Bangla Sahib road | Resolved by the Council that the lowest tender of M/s A.K. Builders at their quoted amount of Rs.29,54,962/-, which works out to 5.8% below the estimated cost of Rs.31,37,097/-, is accepted. |
| 3 (xxxvii) | Strengthening & resurfacing of roads in NDMC area. S.H: P/F of prefab interlocking cement concrete pavers at South Market, East Kidwai Nagar. | Resolved by the Council that the lowest tender of M/s Khanna Enterprises at their quoted amount of Rs.10,18,484/-, which works out to 4.70% above the estimated cost of Rs.9,72,732/-, is accepted. |
| 3 (xxxviii) | Purchase of 11 KV HT Panels Single Bus Bar (Bulk Oil Type). | Resolved by the Council that administrative approval and expenditure sanction is accorded to purchase 95 nos. 11 KV HT panels single bus bar bulk oil type from M/s Crompton Greaves Ltd. at their quoted rates of Rs.1,28,07,975/- plus taxes duties freight & insurance extra as applicable and all other terms and conditions as per NIT as explained in the preamble. |
| 3 (xxxix) | Constitution of Investment Sub-Committee-amendment thereof. | Resolved by the Council that Director (Commercial) may head the Investment Sub Committee with Director (P-I) and Director (Accounts) as its members. |
| 3 (XL) | Setting up of “Palika Ashrary Grih” – A Shelter Home at Palika Hostel, R.K. Ashram Marg. | Resolved by the Council that the project of Palika Ashray Grih is approved in principle and the estimated expenditure over the recurring (approx. Rs.17,52,000/-) for the financial year 2002-03 and non recurring (approx. Rs.20,70,000/-) for the financial year 2003-04, are approved. |
| 4. | RESOLUTION U/S 23 OF THE NDMC ACT, BY SMT. MOHINI GARG, MEMBER, N.D.M.C. |  |
| 4 (i) | Providing water filter drinking water in taps & opening of suitable canteen facility in the NDMC Schools, including Navyug Schools etc. | Resolved by the Council that provision of Acqua-guard and canteen be made in all the NDMC / Navyug Schools after technical examination/views. |

(ARUN BAROKA)					(P.M. SINGH)

##### SECRETARY					CHAIRPERSON

ITEM NO. 2

REPLY TO ADMITTED QUESTIONS UNDER SECTION 28 OF THE NDMC ACT, 1994.

# COUNCIL’S DECISION

Admitted questions were replied to.

## ITEM NO. 3

PROPOSALS FOR CONSIDERATION BY THE COUNCIL.

Contd……

ITEM NO. 3 (i)

Construction of Bus Q Shelters on BOT basis in NDMC area.

In pursuance of Council Reso.No.3(XXIX) dated 9.2.01, tenders were invited for construction of 177 Bus Q Shelters on fixed license fee of Rs.25,000/- per Bus Q shelters per month for the first year, Rs.30,000/- per Bus Q Shelter per month for the second year and Rs.35,000/- per Bus Q shelter per month for the third year with a contract period of 3 years. The tenders were invited on self-design.  The offers were evaluated and the work could not be awarded as the Sub-Committee proposed certain changes, which was deviation from the NIT.  As none of the design found favour, it was, therefore, decided to make two samples departmentally.  Accordingly, two samples of Bus Q Shelters were built on B.K.S. Marg near RML Hospital based on the drawings prepared by CA, NDMC, which were seen and approved by Lt. Governor, Delhi, Chief Minister, Delhi, Chairperson, NDMC and Members of the Council.  The advertisement rights on these two Bus Q Shelters after call of financial bids have also been awarded at Rs.23,000/- per Bus Q Shelter per month.

In view of approval of the design, the matter was again brought before the Council vide Reso.No.3(xiii) dated 4.7.2002.

"Resolved by the Council that the proposal for construction of Bus Q Shelters by grouping them on fixed license fee on the basis of two model bus Q shelters at B.K.S. Marg is approved.  It was further decided that a Sub-Committee comprising of FA (as Chairman), CA, CE(C), Director (Finance) and SE(RM) is constituted for recommendation regarding license fee, terms and conditions and other related matters."

In pursuance of this resolution, the terms and conditions were sent to the Finance Deptt.  There was a major deviation in the sample of the Bus Q Shelter so approved as no advertisement was envisaged on the top front and all advertisement panels were on the sides and at the back.  The area of advertisement was also reduced and after due deliberations it was decided inter-alia that it may not be advisable to have tenders on fixed license fee and accordingly the matter was reviewed by the Council vide its Reso.No.3(XIX) dated 27.8.2002 which is as under : -

Council's Decision:

Resolved by the Council that the proposal contained under serial No.3, i.e. "NDMC to get the Bus Q Shelters constructed at its cost and then invite tenders for advertisement and maintenance" is approved.

In pursuance of this resolution the cost of construction worked out to Rs.7.12 crores for construction of 175 Bus Q shelters.  The file was referred to the Finance for allocating appropriate funds during the current year and during the next financial year.

Finance has observed as under : -

"The matter has to be placed before the Council once again for reconsideration.  CE(C) is requested to draft an agendum explaining the rationale for choosing the BOT option for construction, upkeep and maintenance of Bus Q Shelters by private parties selected on tendered basis.  This issues with the approval of Chairperson."

The matter was also reviewed informally in the chamber of Chairperson when heavy investment by NDMC on proposed construction of Bus Q Shelters was discussed.  It was, therefore, desired that matter be again deliberated/reviewed by the Council also keeping in view the experiences of construction of Bus Q shelters (28 nos.) on BOT basis (financial bids) and subsequently surrender of 8 nos. Bus Q shelters by the firms, approved rates quoted being unviable.

The Chairperson has seen the case.

CE(C)'s Remarks:

In view of the three resolutions mentioned above, the matter is again placed before the Council for reconsideration regarding implementation of 'Construction of Bus Q Shelters in NDMC area'.

# COUNCIL’S DECISION

After discussions & due deliberations and considering various aspects, it was resolved by the Council that construction of Bus Q Shelters in NDMC area be taken up on BOT basis by calling techno-financial bids in three cover system after pre-qualification of firms by issuing press notice in leading newspapers. It was further resolved that a Sub-Committee be formed to finalise the terms & conditions including grouping of Bus Q Shelters in NDMC area, time of completion, contract period, reserve license fee and related matters. It was also decided that the Bus Q Shelters shall be constructed as per design & specification of the two already approved sample Bus Q Shelters at B.K.S. Marg near R.M.N. Hospital.

ITEM NO. 3 (ii)

Strengthening and resurfacing of Roads in N.D.M.C. Area. S.H : Improvement to Central verge by providing M.S. Railing, Kerb Stone and cement concrete interlocking Pavers at Africa Avenue, Sarojini Nagar.

The Preliminary Estimate for the work amounting to Rs.34,73,400.00 was approved by the Council in its meeting vide Resolution No 3(XXVIII) dated 24.04.2002.

Detailed Estimate amounting to Rs.34,13,900.00 was sanctioned technically by C.E.(C-II) on 08.08.2002.

Draft N.I.T. amounting to Rs.33,14,452.00 was approved by C.E.(C-II) on 05.09.2002.

Sealed item rate tenders for the work were invited after press notification and going through various codal formalities by fixing the last date of sale and opening of tenders as 07.10.2002 and 09.10.2002 respectively.

26 agencies applied for tender documents but only 22 of them quoted their rates, the position of which is brought out as under :-

| S.N. | Agency | Estimated Cost in Rs. | Quoted Amount (Rs.) | Percentage Thereof |
| --- | --- | --- | --- | --- |
| 1 | M/s Sunil Const. Co. | 33,14,452.00 | 49,95,590 | 50.72% above |
| 2 | M/s Ramji Lal | 33,14,452.00 | 32,52,095 | 1.88% below |
| 3 | M/s Vishesh Builders | 33,14,452.00 | 38,43,931 | 15.97% above |
| 4 | M/s Tanvi Const. | 33,14,452.00 | 36,62,751 | 10.51% above |
| 5 | M/s Shivaji Const. Co. | 33,14,452.00 | 35,28,161 | 6.45% above |
| 6 | Sh. Subhash Chander Aggarwal | 33,14,452.00 | 39,31,971 | 18.63% above |
| 7 | M/s R.K. Sharma & Co. | 33,14,452.00 | 36,53,220 | 10.22% above |
| 8 | M/s King Associates | 33,14,452.00 | 34,35,463 | 3.65% above |
| 9 | Sh. Suresh K. Goel | 33,14,452.00 | 36,19,251 | 9.20% above |
| 10 | M/s Garg & Co. | .33,14,452.00 | 41,80,140 | 26.12% above |
| 11 | Sh. Krishan Chander | 33,14,452.00 | 29,34,682 | 11.46% below |
| 12 | M/s R.K. Jain & Co. | 33,14,452.00 | 42,04,106 | 26.84% above |
| 13 | M/s Deep Const. | 33,14,452.00 | 36,15,395 | 9.08% above |
| 14 | M/s Expert Engineers | 33,14,452.00 | 50,13,442 | 51.26% above |
| 15 | M/s High Tech Associates | 33,14,452.00 | 32,77,302 | 1.12% below |
| 16 | M/s Maini Const. Co. | 33,14,452.00 | 47,62,312 | 43.68% above |
| 17 | Sh. Chiranji Lal Sharma | 33,14,452.00 | 35,22,800 | 6.29% above |
| 18 | M/s Khanna Const. | 33,14,452.00 | 36,52,051 | 10.19% above |
| 19 | M/s Naresh Kumar Gupta & Co. (Pvt) Ltd. | 33,14,452.00 | 32,25,691 | 2.68% below |
| 20 | Sh. Subhash Chander | 33,14,452.00 | 47,48,345 | 43.26% above |
| 21 | M/s Sai Const. | 33,14,452.00 | 34,31,766 | 3.54% above |
| 22 | Sh. Netra Pal Singh | 33,14,452.00 | 35,37,007 | 6.71% above |

From the above, it shall be seen that Sh. Krishan Chander, at Serial No.11, has quoted the lowest rates with tendered amount of Rs.29,34,682.00 which works out to 11.46% below the Estimated Cost of Rs.33,14,452.00.  The justification works out to 7.62% above and it was recommended to accept the lowest offer difference being around 19%.

The tenders have been examined in the Planning.  The Finance has also concurred in the Department’s proposal vide their No.FA-3253 Dated 21.11.2002 for acceptance of the offer of lowest tenderer at the 11.46% below the estimated cost of Rs.33,14,452.00 against the justified rates as checked by SSW at 7.62% above the estimated cost subject to clarifications of the following observations :

Observations :

- Availability of funds.

- Ensuring that the trend of rates for similar nature of work matches with the rates of lowest tenderer.

- It is considered worthwhile to advise that notice for all tenders including those costing less than Rs.2 Lacs may also be sent for publication on website after following procedure as stated in O.M. NO.DG(W)/MAN/84, dated 22.1.2002 published in Swamynews of March, 2002.

Clarifications of these observations are given as under :-

- Sufficient funds are available against the head, as there is a budget provision of Rs.1200 Lacs for “Strengthening & Resurfacing of Roads in NDMC Area” in the current year’s Budget Book vide item No.222 page 116.

- No, comments can be offered regarding the trend of rates for similar nature of work, since no such work has been got done in the recent past.  However, the quoted rates are much below the justification of rates and its approval has been recommended by the SSW.

- It is a policy matter, which has to be decided and circulated in all Deptts. including all the Divisions of Civil Engineering Deptt. after due adoption.  The same will be strictly followed as and when decided by the Deptt. and circulated.

In view of clarifications given above, the lowest offer of Sh. Krishan Chander for the above noted scheme amounting to Rs.29,34,682.00 (Rupees Twenty Nine lacs Thirty Four thousands and Six Hundred Eighty Two only) which works out to 11.46% below the Estimated Cost of Rs.33,14,452.00 is submitted for award of work by the Council.

The Chairperson has seen the case.

CE (C-II)’s  REMAKRS :-

The case is placed before the Council for consideration and approval to award the work to the lowest tenderer Shri Krishan Chander at their quoted offer of Rs.29,34,682.00 (Rupees Twenty Nine Lacs Thirty Four thousands and Six Hundred Eighty Two only) which is 11.46% below the Estimated Cost of Rs.33,14,452.00.

## COUNCIL’S DECISION

Resolved by the Council that the offer of the lowest tenderer Shri Krishan Chander at his quoted amount of Rs.29,34,682/-, which works out to 11.46% below the estimated cost of Rs.33,14,452/-, is accepted. It was further decided that the letter of acceptance be issued in anticipation of confirmation of the minutes.

ITEM NO. 3 (iii)

S/R to Roads in NDMC Area.  SH: Improvement to footpath at Janpath from Dr. R.P. Road to Maulana Azad Road.

The condition of existing footpath of Janpath from Dr. R.P. Road to Maulana Azad Road is deteriorated and requires replacement.  The existing footpath were made of RCC slab in the year 1989 which have already outlived their life.  It is proposed to replace the same with CC precast slab.  Accordingly an estimate amounting to Rs. 13,20,000/- has been prepared chargeable to S/R road in NDMC Area for which there is a provision of Rs. 1200 lacs in the current financial year.  The case was forwarded to Finance Department and they have concurred the proposal with certain clarifications which are as under :-

- Availability of sufficient fund in the suggested Head of Account

- Certification by the department that the proposed scope of work is a legitimate charge to the suggested Head of Account

- Certification by the department that the above said work has been included in the Road Improvement Programme for the year 2002-03

- Serviceable material received during dismantling shall be reused on the work

The clarifications of the finance are as under :-

- Sufficient funds are available against S/R to Roads in NDMC area for

Which there is a provision of Rs. 1200 lacs in the current financial year

- The proposed scope  of work is a legitimate  charge against the proposed Head of account.

- The work have already been included in the Road Improvement Programme for the year 2002-03

- The serviceable material if any received during dismantling would be reused in NDMC works.

The Chairperson has seen the case.

### CE(C) REMARKS :-

The case is placed before the Council for consideration and approval of the Preliminary Estimate for accord of  administrative approval and expenditure sanctioned amounting to Rs. 13,20,000/- (Rs. thirteen lacs and twenty thousand only) for Improvement to Footpath at  Janpath from Dr. R.P. Road to Maulana Azad Road.

## COUNCIL’S DECISION

Resolved by the Council that administrative approval & expenditure sanction to the preliminary estimate amounting to Rs.13,20,000/- is accorded.

ITEM NO. 3 (iv)

Running and maintenance of  Road Lighting   system in NDMC area during the year 2002-2003 –Estimate.

The area of NDMC is very important being the capital. There are residences and offices of High dignitaries of India like President of India, Prime Minister and other cabinet ministers. More over there are also offices and residences of High Commissioners/ Ambassadors of foreign countries. So it is very necessary to maintain the road light system up to date and of a high standard. There are about 27567 Nos.  of road light poles on which 30036 Nos. R/L fittings are installed. Road Maintenance Division is also maintaining road light in important gardens like Lodhi Garden, Nehru Park, Talkatora Garden, Sanjay Park etc. and in residential and commercial complexes.

To maintain the road light system in entire area of NDMC during the year 2002- 2003, an estimate has been framed according to the requirement of material and works to be carried out departmentally and through contracts. The estimate is covered in two parts.

Part –I: - A provision of Rs.1,63,55,344.00/- has been made for various subjects

detailed below :-

- Material :-

There is a provision of Rs. 69,38,482/-  for different  type of materials required for day to day maintenance of road lighting system in NDMC area like LT cable, HPSV/ HPMV lamps, fluorescents tubes, chokes, ignitors, starters, jointing material, PVC wires etc. Major part of the material shall be procured through main stores.

- Annual Contract / Departmental Works : -

There is a provision of Rs.14,33,589/ for this portion. This portion is for the works to be carried out departmentally / through regular contract like laying/ shifting of LT cables, dismantling and re-erection of road  light poles, pillars etc.

- Contract work : -

A provision  of Rs. 51, 98, 420/-has been made in this part of estimate which covers the cost of painting of R/L poles, fittings and provision of Anti- Theft devices, replacement of old RL pillars/ poles, raising of cable termination boxes, making of cement concrete plinths, earthing of pillars and poles, making LT st. through joints boxes and termination of cable etc. required for improving the road lighting system. This work shall be carried out through contracts.

- Road repairing charges :-

Provision of Rs.6,83,000. been made for making   payment to Civil Engineering Department, NDMC for repairing of roads/ footpath and  kucha portion which are needed to be cut  for laying of cables and clearing of cable faults etc.

- Labour charges:-

Provision of  Rs.15,58,360/- has been made in the estimate  for making the payment to the casual  labour which will be engaged from time to time on muster-roll /contract  for locating and clearing the cable faults, cleaning and painting of  R/L poles and fittings etc. These contract workers shall be engaged along with the regular labour for clearing road lighting complaints in Eight Zones of the R/M Division.

- Payable to DVB :-

Provision of RS. 47,124/- is provided in this part of the estimate which covers the cost of maintenance and electric consumption charges payable to DVB in respect of the maintenance of street lighting system in R.K. Puram Complex, which will be paid to DVB.

Part II: - Provision of Rs 3,37,26,000/- has been made in this part of the estimate          cover the cost of energy charges payable to Commercial Department, NDMC for the energy bills in respect of the consumption of electric energy for road lighting system in entire NDMC area.

Last year the competent authority sanctioned an estimate amounting to Rs. 443.63 lacs. Since the rate of labour and material have increased and moreover the number of light points, high mast lights have also increased, so accordingly an estimate amounting to Rs.5, 00,81,000/- was framed which has been concurred in by the finance department for Rs.5, 00,60,000/- vide their diary No.2538 dated-13.9.2002 against the budget provision of Rs.5, 00,60,000/- in the budget for the year 2002-2003 under the head G.2.4. With some observations/ clarifications.

The reply to the observations/clarifications is given as under : -

- Funds are available as per provision in the budget book for the year 2002-2003

- Information given in the estimate is correct

- C.E (E)-I has signed the history sheet & abstract of estimate.

- Certified that no original nature of work has been included in the estimate.

- Certified that codal procedure shall be followed for the contract works and procurement of materials.

The Chairperson has seen the case.

# Remarks of CE(E-I ) :-

The case is noted to the council for according administrative approval and expenditure sanction to the estimate amounting Rs.5,00,60,000/- only as concurred in by the finance department chargeable to budget head G.2.4. against which budget provision of the same amount is available.

## COUNCIL’S DECISION

Resolved by the Council that administrative approval and expenditure sanction is accorded to the estimate amounting to Rs.5,00,60,000/- for the running & maintenance of road lighting in NDMC area during 2002-2003 as explained in the preamble.

It was further decided that such annual maintenance estimates where specific budget provision already stands approved by the Council, need not be brought before the Council in future.

ITEM NO. 3 (v)

ANNUAL ESTIMATE FOR THE WORK” SECURITY AND TRAFFIC ARRANGEMENTS AT VARIOUS NEW DELHI MUNICIPAL COUNCIL BUILDINGS/PREMISES” UNDER THE GROUP CONTRACT A’B’C’D & E.

The Security and Traffic Services at all offices, Commercial Complexes, Hospitals and Elect. Sub-Station owned by the NEW DELHI MUNICIPAL COUNCIL is being looked after by the Security Department of N.D.M.C.   Earlier more than 350 Security Guards of a private contractor were used to carrying out this work.  At present the Security and traffic Services/Arrangements of above mentioned properties of N.D.M.C. is looking after by Civilians security guards, RMR, TMR security guards and payment are being made on daily wages basis.  There is no accountability of these security guards as they are not on the permanent strength.  The CSO Department has also enlisted Home Guards for security duty.  The Home Guards are accountable to Delhi Government and their performance is also far from satisfactory.  Moreover they are frequently been withdrawn without any prior notice/intimation, thus affecting the security in the N.D.M.C. Buildings.  N.D.M.C. has receiving Crore of Rupees as revenue from Licenses given to the shopkeepers in commercial complexes of N.D.M.C. for running their trades.  Since the Buildings, Complexes belongs to N.D.M.C., it is obvious to provide security personnel by the N.DM.C. for the safety and security of ND.M.C. Properties.  It was felt by the competent authority that we must deploy such type of security guards, who have experience in this field and are provided by a professional agency.  Therefore, it was decided that N.D.M.C. would deploy Ex-servicemen through security agency or from DGR by calling open tenders.  It was observed that security guards provided by DGR were very costly.

Further it was decided by the Competent authority that 250 Ex-servicemen would be deploy through private security contractor.  These 250 security guards were divided into 5 manageable groups contract namely contract group A, B, C, D & E for better control.  Tenders for group A&B have been finalized and awarded to contractors.

Now an estimate amounting to Rs.1,43,27,271/- (Rs. One Crore Forty Three Lacs Twenty Seven Thousand Two Hundred Seventy One only) for group contracts A, B, C, D & E has been prepared.  The brief of the estimate are as under.

NAME OF CONTRACT				AMOUNT OF

GROUPS						ESTIMATE

1.         Contract group A&B, Wages of TMR

Daily wages guards, provisions for

Misc. works.						Rs.	 61,12,519.00

2.	Contract Group ‘C’					Rs. 	30,99,937.00

3.	Contract Group ‘D’					Rs. 	 24,88,760.00

4.	Contract Group ‘E’					Rs.  	26,26,055.00

TOTAL :		Rs.1, 43,27,271.00

The above-mentioned estimate has been concurred in by the Finance subject to restricting its amount to the tune of Rs. 1 Crore  (Rs. One Crore only) and approved by the Chairperson vide Diary No.8778 dated 02.12.2002.

The Chairperson has seen the case.

The case is placed before the Council for according administrative approval and expenditure sanction to estimate amounting to Rs. 1,00,00,000.00 (Rs. One Crore only) for the work of Security and Traffic Services/Arrangements at N.D.M.C. Buildings/Premises under group contract A, B, C, D &E.

COUNCIL’S DECISION

Resolved by the Council that administrative approval an expenditure sanction to the estimate amounting to Rs. 1 Crore for the work of security of traffic services/arrangements at N.D.M.C. Buildings/Premises under group contract A,B,C,D & E.

# ITEM NO. 3 (vi)

# Annual Estimate for Maintenance of L.T. Distribution system for North &   South Divisions for the year 2002-2003.

Distribution North and South Divisions of Electricity Department of N.D.M.C. are responsible for operation and Maintenance of L.T.distribution system at North of Rajpath and South of Rajpath.   It is an ongoing work and in order to operate and maintain the system during the financial year 2002-2003 estimates amounting to Rs 35 and Rs 40 lacs for Distribution North and Distribution South Divisions respectively were framed. These estimates cover the cost of day to day requirement of various material, deployment of casual labour/ contract labour.

Finance has concurred in the estimates vide their diary No.FA-2145/R –CR(E) dated 9/8/02.  However the expenditure was restricted to Rs 30 lacs and Rs 25 lacs (including the adhoc sanction of Rs 3.0 lac for each division.)For Distribution North and Distribution South divisions respectively, on the basis of the last years approved estimates.

It is further confirmed that :-

- Funds are available for the above estimates.

- The estimates have been prepared on the basis of actual requirement of the maintenance work.

The Chairperson has seen the case.

## CE (E-II)’S Remarks :-

Annual maintenance estimate for operation and maintenance of L.T. Distribution system in Distribution North and Distribution South divisions amounting to Rs 30.00 lac and Rs 25.00 lac respectively for the year 2002-2003.( Rs thirty lacs and Rs twenty five lacs respectively) are laid before the council for according administrative approval and expenditure sanction as concurred in by the Finance.

Council ‘s Decision

Resolved by the Council that Administrative approval and expenditure sanction is accorded to the Annual Estimate amounting to Rs.30.00 Lacs & Rs. 25 Lacs respectively for Maintenance of LT Distribution system for North and South Divisions for the year 2002-2003.

ITEM NO. 3 (vii)

Procurement of Furniture for NDMC Schools for the year 2002-03

To bring qualitative improvement in the elementary education and provide facilities comparable/available in private Schools, standard quality furniture is being provided in NDMC Schools vigorously over the last few years. Accordingly, Education Department after collecting information from various schools have submitted a proposal for procurement of various type of furniture items, detailed as under for the current financial year :

Sl. No.		Particular of item					Nos.

1.	Dual Desks for Sr. Level					489   Nos.

2.	Dual Desks for Jr. Level					1349 Nos.

3.	Small tables for Nursery Students				224   Nos.

4.	Stools for class IV Employees				48     Nos.

5.	Library Tables							7       Nos.

6.	Library Benches						48     Nos.

7.	Tables for Teachers						199   Nos.

8.	Chairs for Teachers						547   Nos.

9.	Steel Almirah for Library					5       Nos.

10.	Steel Almirah for Office use					42     Nos.

11.	Magazine Rack in Library					1       No.

12.	Display Board in Library					1       No.

13.	News Paper Stand						3       Nos.

Approval in principle has already been accorded in the past by the Chairman in general for purchase of such type of furniture by Civil Engg. Department. In this particular case similar approval has been accorded by Secretary NDMC.

Accordingly a PE for procurement of above said furniture against the head of “Qualitative Improvement in Elementary Education” amounting to Rs.54,74,300/- (Rupees Fifty Four lacs Seventy Four thousand Three hundred only) has been framed on the basis of drawings prepared by the Arch. Deptt. by NDMC and approved by the user department and on the basis of which same nature of furniture has been procured earlier. Estimate so framed has been examined and concurred in by the Finance vide their No. FA-3102 dated 3-12-02. Subject to availability of funds under Annual Plan 2002-03.

As informed by the Education Deptt., funds allotted for 10th Five Year Plan under the head of “Qualitative Improvement in Elementary Education” is Rs.300.00 Lacs. and for Annual Plan 2002-03 is Rs. 60.00 Lacs.

The Chairperson has seen the case.

###### CHIEF ENGINEER (CIVIL’S) REMARKS :-

The case is placed before the Council for consideration and accord of Administrative Approval and Expenditure Sanction to the Preliminary Estimate amounting to Rs. 54,74,300/- (Rupees Fifty Four lacs Seventy Four thousand Three hundred only) for Procurement of Furniture for NDMC Schools for the year 2002-03 against the head of Qualitative Improvement in Elementary Education.

COUNCIL’S DECISION

Resolved by the Council that administrative approval & expenditure sanction to the preliminary estimate amounting to Rs.54,74,300/- is accorded.

# ITEM NO. 3 (viii)

REVIEW OF RESERVATION OF POSTS OF SECTION OFFICER FOR PERSONAL ASSISTANTS.

Prior to 01.04.1972, the post of Stenographer used to be designated as Steno-typist and the incumbent of the post of Steno-typist used to get pay in the scale of Rs.110-180 equivalent to Junior Clerk plus Rs.20/- PM as Special Pay.  The designation of the post of Steno-typist was revised as Stenographer Grade-III in the scale of Rs.130-300 and the element of special pay was eliminated in accordance with the Govt. of India’s orders on the subject.  The Steno-typist in NDMC like the Govt. of India used to be promoted as Senior Clerk / UDC but due to the change in the pay scale of Stenographer equivalent to the UDC, the circumstances and the hierarchy changed.

Initially hierarchy of the Stenographers cadre was that all the Officers used to be provided with Steno-typist, who were drawing pay in the pay scale of Rs.110-180 plus Rs.20/-, i.e. equivalent to Junior Clerk and Head of the Departments viz. Secretary, MOH, FA & C&TO used to be provided with Stenographer in the scale of Rs.130-300 (equivalent to Senior Clerk).  The only post of PA was attached with the President (Chairman), NDMC in the scale of Rs.210-425, there being only one post of PA, PA used to be considered for promotion as Supdt. (now Section Officer).  Due to Passage of time more post of PAs were created initially for Secretary and Financial Advisor and subsequently with C&TO, Chief Engr. (C) and Chief Engr.(E) were provided PA and there being only 5-6 PA at that time they used to be considered for the post of Office Supdt.  Subsequently, decision of the 15% reservation for Stenographer was reflected in para-1 above and due to separation of the cadre vide above said Resolution, the PAs could not be considered on the basis of inter-se-seniority for promotion as Supdt., therefore, the matter was reviewed afresh by the Sub-Committee and on the lines of the reservation of posts of Head Assistant for Stenographers.  15% post of Supdt. were reserved for PAs vide Reso. No. 64 dated 28.02.84.

Subsequently, a cadre review of the PAs was done and the Committee initially recommended nine post of Private Secretary to be attached with various Head of the Departments in the pay scale equivalent to Office Supdt. (now Section Officer).  The strength of 09 has since been increased to 11 against the 48 posts of PAs.  Thus the promotion of chances of PAs are proportionately higher than that of HA which has a strength of 146 against 49 posts of Supdts.  Of late it has been seen that the majority of the Stenographers are not interested for promotion as HA and subsequently as Supdt., therefore, the practice of consideration of PAs to the post of Supdt. has informally been discontinued for quite some time.  Since the Resolution No. 64 dated 28.02.1984 still exist, therefore, in the fitness of things that needs to be reviewed and reservation needs to be withdrawn.

The scrutiny of statement reveal the following factual position.

| Total No. of posts | Stenos Cadre | SC / ST | Gen. Clerical Cadre |
| --- | --- | --- | --- |
| Directors, Deputy Secretaries, Asstt. Secretaries / Directors 19 | 12 (63%) | 7 (37%) | Nil (0%) |
| Section Officers 43 | 12 (26.7%) | 19 (42.2%) | 14 (31.1%) |
| Section Officers and above i.e. grand total 64 | 24 (37.5%) | 26 (40.6%) | 14 (21.9%) |

The case has been reviewed from all perspectives and number of existing posts of PA and their further chances of promotion as Private Secretaries equivalent to the cadre of Section Officer.  It is felt that the reservation of 15% post of SO earlier earmarked for PAs be discontinued.

The Chairperson has seen and has approved the proposal.

The case is laid before the Council for information.

## COUNCIL’S DECISION

# Deferred.

# ITEM NO. 3 (ix)

CONTRACTS/SCHEMES INVOLVING AN EXPENDITURE OF RS. 1 LAC BUT NOT EXCEEDING RS. 10 LACS.

Section 143 (D) of NDMC Act, 1994 provides that every contract involving an expenditure of Rs. 1 lac but not exceeding Rs.10 lacs under clause 143  (c) shall be reported to the Council.  In pursuance of these provisions a list of contracts entered/executed till November, 2002, have been prepared.  A Comprehensive list of the contracts entered into for the various schemes is accordingly laid before the Council for information. (See pages 30 - 34).

COUNCIL’S DECISION

Information noted.

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ITEM NO. 3 (x)

ACTION TAKEN REPORT ON THE STATUS OF ONGOING SCHEMES/WORKS APPROVED BY THE COUNCIL.

In the Council Meeting held on 28.8.1998, it was decided that the status of execution of all ongoing schemes/works approved by the Council indicating the value of work, date of award/start of work, stipulated date of completion & the present position thereof be placed before the Council for information.

The said report on the status of the ongoing schemes/works upto September, 2002 had already been included in the Agenda for the Council Meeting for the Month of November, 2002.

A report on the status of execution of all the ongoing schemes/works awarded upto October, 2002 is placed before the Council for information.  (See pages 36 - 45).

COUNCIL’S DECISION

Information noted.

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE

ANNEXURE